**Annual report:**

**Frontend:**

**Modules - 50hrs**

* + 1. Above the fold - 1 **(6hrs)**
    2. Slider - 2 **(8hrs)**
    3. Sections - 5 **(30hrs)**
    4. Modification to Previous modules - 2 **(6hrs)**

**Backend: 36 hrs**

1. Above the fold - 1 **(6hrs)**
2. CEO intro and slider Section - ( **8 hrs** )
3. Board Chair section - ( **2hrs** )
4. Reflection intro and slider Section - ( **5 hrs** )
5. Big Bets section - ( **5 hrs** )
6. Regional Look - ( **2 hrs** )
7. Federal Grants - ( **2 hrs** )
8. Smarter section - ( **5 hrs** )
9. Power section - ( **1 hr** )

**Animation: 20hrs**

**Project Estimation**

**Frontend Estimation: 134hrs + 64hrs**

1. **Style Guide - 32hrs**
   * 1. Typography - Branding and colors -Icons setup - **(6hrs)**
     2. Utility Classes - **(6hrs)**
     3. Reusable Components - **(20hrs)**
        1. Buttons
        2. Links
        3. Forms
        4. Navigation
        5. Header
        6. Footer
        7. Offcanvas
        8. Wordpress Editor Components
   * **Modules - 70hrs**
     1. Above the fold - 5 **(12hrs)**
     2. Cards - 8 **(12hrs)**
     3. Slider - 3 **(6hrs)**
     4. Sections - 21 **(40hrs)**
   * **Layout for 31 pages**

**- 32hrs (Fixed)**

**- 64hrs (Assumption)**

* + 1. Homepage - **(4hrs)**
    2. About Us - **(16hrs)**
       1. Our Philosophy
       2. Who We Serve
       3. Timeline
       4. Staff and Board
       5. Supporters
       6. Financials
       7. Individual Bio Page
       8. Supporter List
    3. Why Partners count on Us - **(4hrs)**
    4. What We Offer - **(4hrs)**
       1. Our Goals for Students
          1. Possible Sub-Page(s)
       2. Our Solutions for Systems
       3. Products and Services

**New pages: Coaching people**

**Coaching cultures**

* + 1. Where We Work - **(8hrs)**
    2. Outcomes/ Impact - **(16hrs)**
       1. Student Learning
       2. Quality of Instruction
       3. Teacher Retention
       4. Testimonials
       5. Case Studies
          1. Case Study Detail Page
    3. Resources - **(8hrs)**
       1. Resource Detail Page
    4. Careers - **(8hrs)**
    5. News and Events - **(8hrs)**
    6. Contact - **(4hrs)**
    7. Donate - **(8hrs)**
    8. Sign up for Newsletter - **(8hrs)**
  + **Responsive and Breakpoints(TBD)**
  + **Animation(TBD)**

**Backend Estimation - 160hrs + ( 25hrs ) if subpages**

**Components**

1. **Header - 13hrs**
   1. Top Menu settings **-** 2hrs
      1. **What is login functionality here ? May need to add more hours depending on this functionality.**
   2. Menu -4hrs **( if multi level menu -** 4hrs **)**
   3. Footer - 5hrs
   4. Footer Newsletter - 2hrs ( if we are using any 3rd party newsletter application then need + 3hrs )
2. Pages
   1. Homepage - **16hrs**
   2. About Page - **24hrs ( if below are subpages + 8hrs )**
      1. Our philosophy - 3hrs ( if this is separate page - +2hrs)
      2. Who we server -3hrs ( if this is separate page - +1hrs)
      3. Timeline - 4hrs ( if this is separate page - +2hrs)
      4. Staff and board - 3hrs ( if this is separate page - +1hrs)
         1. Individual bio page - 4hrs
      5. Supporters - 3hrs ( if this is separate page - +1hrs)
         1. Supporters list - 2hrs
      6. Financials - 2hrs ( if this is separate page - +1hrs)
   3. Why Education Hire us - **10hrs**
   4. What We offers - **17hrs** ( **if below are separate pages +10hrs** )
      1. Our Goals for students - 2hrs ( if this is separate page - +4hrs)
         1. Possible sub pages - 4hrs
      2. Our Solutions for systems - 5hrs ( if this is separate page - +3hrs)
      3. Products and services - 6hrs ( if this is separate page - +3hrs)
   5. Where we work - **6hrs**
   6. Outcomes - **20hrs ( if below are separate pages + 7hrs )**
      1. Student Learning - 4hrs ( if this is separate page - +1hrs)
      2. Quality of Instruction - 2hrs ( if this will be the new pages/ modules then need extra hours +4hrs )
      3. Teacher retention - 2hrs ( if this is separate page - +1hrs)
      4. Testimonials - 2hrs ( if this is separate page - +1hrs)
      5. Case Study - 4hrs
         1. Case Study Detail Page - 6hrs
   7. Resources - **10hrs** ( listing page ) if there is any filter then need to add +6hrs
      1. Resource Detail page 6hrs
   8. News and events - **16hrs**
   9. Contact - **8hrs**
   10. Donate - **4hrs** ( if we are using **3rd party app** then need extra **additional hours** ) of if this is only **an link** then **1hrs** is enough
   11. Signup for newsletter - covers under footer section
   12. Theme/module section preparation - **10hrs**

**Added 5/16/2021**

**Revised Estimation:**

**Frontend Estimation: 176 hours (will change as we receive pages that are currently missing)**

* **58hrs (for layout)**
* **16hrs (for layout of unknown pages)**
* **32hrs (for style guide)**
* **70hrs (for modules) => All of these is only for batch one modules / pages**

1. **Style guide => 32hrs**
2. **Modules - 70hrs**
   1. Above the fold - 5 **(12hrs)**
   2. Cards - 8 **(12hrs)**
   3. Slider - 3 **(6hrs)**
   4. Sections - 21 **(40hrs) (Now there are 43+55 = 98 modules)**
3. **Layout:**
4. Homepage - (4hrs) => Pending approval from client
5. **About Us**
   1. Landing page - (4hrs)
   2. What drives us (Not in original [sitemap](https://app.flowmapp.com/share/9900a3deccec3f334b8f60417a6d4fd9/sitemap/)) - **(4hrs) => Pending approval from client**
   3. Who We Serve  **-** (4hrs)
   4. Timeline - **(4hrs)**
   5. Team and leadership - **(4hrs)**

* Leadership bio (Missing)  **-** (4hrs)
  1. Supporters - **(6hrs)**
* Supporter List - **(4hrs)**
  1. Financials - **(2hrs)**
  2. Our Philosophy - Missing

1. Why Educators Hire Us - Missing **(4hrs)**
2. What We Offer - **(4hrs) Pending approval from client**
   * 1. Our Goals for Students => Pending approval from client
        1. Success for students - (6hrs) => Pending approval from client
        2. Better professional learning - (4hrs) => Pending approval from client
        3. School System solution - Missing (4hrs) => Pending approval from client
     2. Our Solutions for Systems - Missing => Pending approval from client
     3. Products and Services - Missing => Pending approval from client
3. Outcomes/ Impact (link [here](https://zpl.io/a8nx76x)) - need to revise this estimate **=> 16hrs**
   * 1. Student Learning (link [here](https://app.zeplin.io/project/60886be20b916231bf652a64/screen/60a8160ef92f88499aeeb834)) - 6hrs
     2. Quality of Instruction (link [here](https://app.zeplin.io/project/60886be20b916231bf652a64/screen/60a8162feb664e45c21c006f)) - 6hrs
     3. Teacher Retention (link [here](https://app.zeplin.io/project/60886be20b916231bf652a64/screen/60a8163292bef926be7d1264)) - 6hrs
     4. School Leadership (link [here](https://zpl.io/bLqNBgJ)) - 6hrs
     5. Testimonials - Missing -
     6. Case Studies - Missing
        1. Case Study Detail Page - Missing
4. Resources - Missing **(8hrs)**
   * 1. Resource Detail Page - Missing
5. Careers - (8hrs)
   1. Careers Core values - need estimation
6. News and Events - Missing **(8hrs)**
7. Sign up for Newsletter - Missing **(8hrs)**
8. Why partners count on us - (6hrs)
9. Where we work - need estimation
10. Why Educators Hire us - Missing
11. Donate - (8hrs)
12. Contact - (4hrs)

**Backend Estimation - 200hrs**

**Components**

1. **Header - 13hrs**
   1. Top Menu settings **-** 2hrs
      1. **What is login functionality here ? May need to add more hours depending on this functionality.**
   2. Menu -4hrs **( if multi level menu -** 4hrs **)**
   3. Footer - 5hrs
   4. Footer Newsletter - 2hrs ( if we are using any 3rd party newsletter application then need + 3hrs )
2. Pages
   1. Homepage - **16hrs**
   2. About Page - **44hrs ( most of the modules will be done on this phase )**
      1. About Us Landing page - **4hrs**
      2. Our philosophy - **I didn't see this design**
      3. What Drive Us - **5hrs**
      4. Timeline - **8hrs**
      5. Team and leadership - **8hrs**
         1. Individual bio page - **4hrs**
      6. Supporters - **8hrs**
         1. Supporters list - **4hrs**
      7. Financials - **3hrs**
   3. Why Education Hire us - **8hrs** -**No design**
   4. What We offers - **24**
      1. Success for All Students - **6hrs**
      2. Better Professional Learning Starts Here - **6hrs**
      3. Products and services - **6hrs** (didn't see design )
         1. Subpages - **6hrs**
   5. Why Partners Count on Us - **8hrs**
   6. Where we work - **8hrs**
   7. Outcomes - **20hrs ( if below are separate pages + 7hrs ) ( most of modules should already built )**
      1. Student Learning - **4hrs** ( if this is separate page - +**1hrs**)
      2. Quality of Instruction - **2hrs** ( if this will be the new pages/ modules then need extra hours +**4hrs** )
      3. Teacher retention - **2hrs** ( if this is separate page - +**1hrs**)
      4. Testimonials - **2hrs** ( if this is separate page - +**1hrs**)
      5. Case Study - **4hrs**
         1. Case Study Detail Page - **6hrs**
   8. Resources - **10hrs** ( listing page ) if there is any filter then need to add +6hrs
      1. Resource Detail page **6hrs**
   9. News and events - **16hrs**
   10. Contact - **8hrs**
   11. Donate - **4hrs** ( if we are using **3rd party app** then need extra **additional hours** ) of if this is only **an link** then **1hrs** is enough
   12. Signup for newsletter - covers under footer section
   13. Theme/module section preparation - **10hrs**

**Hours estimation:**

* **Hours for the month of May:** 78 hours out of which 18 hours were project related discussions. Need to figure out the reasons.
* All modules and pages not provided by Hiker so we had to make assumptions:
  + Front end: 300 hours (might increase due to ADA compliance and animation)
  + Backend: 300 hours
  + QA: 120 hours
  + PM: 50 hours

**Project Workflow:**

1. After modules and pages are created, ADA compliance tests must be done.
2. Then, integration of modules in the backend.
3. Then submit alpha link to client
4. Then QA of WP.

Dates:

Based on assumption of total 60 modules (up to now, we’ve received 24 desktop modules, 53 mobile modules, and 55 tablet modules)

Front end work, including animation, completed by June 25.

Alpha link (WP pages) without QA ready for client by July 6